## Slide 1: Robot Project Meeting – 25/10/2018
Bourgogne, Colrat, Evaux, Gaizi, Nicolle – ACE TEAM

## Slide 2: Last Meeting:
The following are the points we discussed:
  Using the project management tool in Excel
  The general progress of the project with demonstration of the progress on the camera and Bluetooth communication
To be done:
  @Amine Forward the Project Management Tools to the other students - Done
  @Abdoul & Amine: set a meeting to understand how to use the Project Management Tool - Not needed

## Slide 3: Block Diagrams: Robot Project
Aurix Master
TC297B-Step
Aurix for Camera
TC297B-Step
Raspberry Pi 3B+
PC command
Uart
Uart
Uart
Ethernet
Ultrasonic
Motors
Camera
Servomotor
Servomotor
Data
Data
Gyroscope
I2C
PWM
PWM
Mecanical link
Wireless Bluetooth communication

## Slide 4: Block Diagrams: Aurix TC297-B
    Movement
Equipment: 2 Motors, 2 Encoders, H-Bridge
Aurix Modules: GPO, GTM TOM, ERU
Control the robot‘s movements in all 4 direction with variable speed
    Ultrasonic detection
Equipment: ultrasonic sensor HC-SR04
Aurix Modules:ERU, GPIO, STM
Detects the presence of obstacle, and measure distance to the nearest one
    Bluetooth
Equipment: Module Bluetooth HC-05
Aurix Modules: ASC(LIN)
Adds wireless communication capabilities to the robot through Bluetooth
    Camera
Equipment: camera OV7670, Raspberry Pi 3B+, 2x HC-06
Aurix Interfaces: CIF, Ethernet
Detect Numbers (from 1 to 5)

## Slide 5: Block Diagrams: Aurix TC297-B
    Servomotors
Equipment: 2 Servomotors
Aurix Modules: GPIO, GTM TOM, STM
Control the servomotors movement and position
    Orientation and Acceleration
Equipment: MPU-92/65,3 Axis angular, 3 Axis accelerometer
Aurix Modules: I2C
Collect inforamtions on the angaular position and acceleration

## Slide 6: Amine: Movements Block Diagrams
External Request Unit
GTM Timer Output Module
General Purpose Outputs
Aurix TC297-B Step
Encoder Output
PWM signal
H-Bridge*
PWM signal
Encoder Output
Port 15 pin 5
Port 10 pin 7
Port 00 pin 12
Port 33 pin 6
P00.6
EnA
EnB
P33.4
P00.4
P33.2
In2
In4
In1
In3
Motor
Motor
Out B
Out A
*H-Bridge Pin Assignment for going forward, to go backward invert In1 with In2 and In3 with In4
Triggers
Mesures distance and stops
Supplies Robot Motors in current
Collects information
From Motors
Collects information
From Motors

## Slide 7: Marlon: Ultrasonic Sensor Block Diagrams
Ultrasonic Sensor
HC-SR04
Obstacle
TC29TF
echo
8 impulses
Trig
Echo
External interrupt input
High signal for >= 10 µs
P20.9
P14.4
ERU
G
P
I
O
CPU ctrl
isrGetDistance()
sendTrig()
returnDistance()
P20.9
P14.4
FUNCTION OVERVIEW:
  sendTrig() : send trigger to ultrasonic sensor to start obstacle detection
  returnDistance(): check distance value for abnormal value and return it
  isrGetDistance(): interrupt routine to get distance from Echo signal
ACRONYM:
  ERU: External Request Unit
  GPIO: General Purpose Input Output

## Slide 8: Virgile: Bluetooth communication
Bluetooth module
HC-05
Bluetooth capable device
TC29TF
rx
P15.2
P15.3
rx
tx
tx
ASCLIN
Application
serial_send()
serialRxISR()
serial_send(uint8 message):sends responses to command messages (if requested)
serialRxISR(): receives command message in interrupt mode.
commands
Responses & updates
(if requested)

## Slide 9: Maxime: Block Diagrams - Camera
Aurix TC297-Bstep
Rasberry Pi 3B+
Aurix TC297-Bstep
(master)
Camera OV7670
Eth
CIF
interface
Bluetooth
Established if :
Number is detected

## Slide 10: Subtasks: Amine Wheel enslavment
Done:
  Acceleration and deceleration functions working
  Proportional correction working and Integrate correction implemented but not yet calibrated properly
To Do:
  Calibrate Integrate correction, Derivative correction probably not needed
  Write Documentation, and add the enslavement code on the master project on Github
  Start working on a more precise correction when the gyroscope will be implemented
  Sensor fusion with Encoders and Gyroscope ?
    Deadline: Mid November

## Slide 11: Subtasks: Marlon - Servomotors
Done:
  Sweep function to allow sweeping motion from servo
  Move function to hold servo in a certain position
To do:
  Comment code
  Write the wiki page
  Sort out issue with current draw when 2 servos are used

## Slide 12: Marlon: Servomotors Block Diagrams
config_servomotor()
sweep_servo()
move_servo(duty_position)
timer_compare_config()
GPIO
STM
GTM TOM
Servomotor_1
STM_INTERRUPT()
PWM3
Servomotor_2
PWM4
CPU_ctrl
P33.10
P33.5
TC29TF

## Slide 13: Subtasks: Virgile, Bluetooth communication
Done:
  Finish the code for the Bluetooth module used in interrupt mode
To do:
  Implement and test the Bluetooth capabilities in the final code
  Finish writing the wiki page
  Deadline: End of October

## Slide 14: Substaks: Maxime, Camera
Done
  None
To Do
  Send video to a GUI (first step) and after to the Raspberry by ethernet (I asked Rahul to help me)
  Take minimum 2500 pictures to pre-train our own CNN
  Bluetooth communication (Rasberry <-> Aurix Master)
  Documentation on Wiki page (in progress)
Deadline: Mid/End of November

## Slide 15: Subtasks: Guillaume, gyroscope
Done:
To do:
  Read the code demo for I2C
  Integrate the code into Amine movement program
  Wiki
  Look at the possible noise which appears when the mpu92/65 gets the info

## Slide 16: Guillaume: Blocks Diagram - Gyroscope
MPU-92/65
Gyroscope
Magnetometer
Accelerometer
I2C
I2C
CPU
Amine‘s movement program
SDA
SCL
VDD
3,3V
AD0
Aurix Master
Data Treatment

## Slide 17: As a reminder – in the 1st meeting
First Step:
  Movements: PWM & encoders configuration is working
    Adjust Speed, direction, encoders data processing Amine
  Communication: Board with Bluetooth Module Virgile
    Send instructions to the Board that should understand them
  Ultra Sonic Obstacle detection Marlon
    Analyze the environment

## Slide 18: As a reminder – in the 1st meeting
Second Step:
  Camera integrated to the robot Maxime
    Tough module, takes time to program
    Servomotors to change the angle of the camera with PWM
    Save pictures in SD Card
  Movements enslavement (PID) Amine
  Gyroscope: Guillaume
  Mapping of the environment’s obstacles with collected data (ultra sonic, camera, gyroscope)

## Slide 19: Needed equipment
Dupont cables
3.7 V / 2400 mAh accumulator batteries
HC05 or HC06 Bluetooth modules
Gyroscope MPU-96/65

## Slide 20: Conclusion
Soon all the modules will be implemented on the Aurix
We will need to know precisely what the robot should do in what environment to know exactly how to use each module