## Slide 1: Robot Project 2018/2019 Meeting 1, 31/08/18
Bourgogne, Colrat, Evaux, Gaizi, Nicolle – ACE TEAM

## Slide 2: Work Planning
First Step:
  Movements: PWM & encoders configuration is working
    Adjust Speed, direction, encoders data processing Amine
  Communication: Board with Bluetooth Module Virgile
    Send instructions to the Board that should understand them
  Ultra Sonic Obstacle detection Marlon
    Analyze the environment

## Slide 3: Work Planning
Second Step:
  Camera integrated to the robot Maxime
    Tough module, takes time to program
    Servomotors to change the angle of the camera with PWM
    Save pictures in SD Card
  Movements enslavement (PID) Virgile
  Gyroscope: Amine and/or Marlon
  Mapping of the environment’s obstacles with collected data (ultra sonic, camera, gyroscope)

## Slide 4: Work Planning
Third Step:
  Radar Maxime
    Detect objects, its speed and range precisely
  Files transfer from the SD card to computer: New mean of communication, which one ? Ex: Xbee (radio module)

## Slide 5: Documentation
Code managed through a private Github repository
Clear repartition of the pins and modules used by each module to avoid conflict
Code will be correctly commented
A wiki page (from github for example) to explain how each module, function, library used works, how to build the project and add correctly iLLD’s
Videos to explain how to use the Robot

## Slide 6: What do we need ?
4 properly working Aurix TC277 D Step
  The ones left by the other students do not work properly
Oscilloscope for the lab downstairs
Supply voltage