## Slide 1: Robot Project Meeting – 2 13/09/2018
Bourgogne, Colrat, Evaux, Gaizi, Nicolle – ACE TEAM

## Slide 2: Last Meeting :
These were the points discussed:
Dividing tasks between students (please check .ppt)
Needed equipment
Setting biweekly meetings for status check
To be done:
@Alex: order 5-6 TC297 AppKits - Done
@Alex: give contact details of Rahul for Camera - Done
@Alex & Abdoul: Get equipment: oscilloscope and supply voltage - Done
@All Students: decide on deadlines and divide in subtasks - Done
@All Students: Switch project from TC277 to TC297 - Done
@Amine: Send the update .pptx containing deadlines and subtasks - Done
@Amine: Set biweekly meetings and send invite - Done

## Slide 3: Work Planning Reminder
First Step:
  Movements: PWM & encoders configuration is working
    Adjust Speed, direction, encoders data processing Amine
  Communication: Board with Bluetooth Module Virgile
    Send instructions to the Board that should understand them
  Ultra Sonic Obstacle detection Marlon
    Analyze the environment

## Slide 4: Work Planning Reminder
Second Step:
  Camera integrated to the robot Maxime
    Tough module, takes time to program
    Servomotors to change the angle of the camera with PWM
    Save pictures in SD Card
  Movements enslavement (PID) Virgile
  Gyroscope: Amine and/or Marlon
  Mapping of the environment’s obstacles with collected data (ultra sonic, camera, gyroscope)

## Slide 5: Subtasks: Amine Movements
Done:
  Solder a circuit with H-bridge, Board, Encoders
  Movements in all 4 directions witht the wanted direction and angle
  Speed adjustments of the wheels hard coded after PWM tests
    Real time speed adjustment needed
  Shared Excel PinMap file with Guillaume
To do:
  Documentation: Comments + Wiki deadline 19/09/2018
  Movement Enslavement (PID) deadline not determined yet

## Slide 6: Subtasks: Marlon, Ultrasonic Sensor
Done
  Configure external interrupt
  Send trigger signal
  Process signal from echo pin
  Comment
To do
  Write in wiki deadline 25/09/18

## Slide 7: Subtasks: Virgile, Bluetooth communication
Done:
  Read the documetation of the Bluetooth module (HC06)
    Uses UART communication
    Programable Baudrate:1200Baud -> 1382400Baud
  Choose the interface on the AURIX TC297 (ASCLIN1)
To do:
  Learn and Configure the ASCLIN (deadline: 21/09/2018)
  Implement the code on the robot (deadline: 28/09/2018)

## Slide 8: Substaks: Maxime, Camera
Subtasks
  Camera sends constant stream over the CIF interface (visualized on the TFT screen of the Application Kit)
  Next steps :
    Capture images of the stream by the CIF Interface and store them on an SD card
    Image processing (detect numbers  CNN Yolov2) on :
      A computer  Establish a new communication : PC / Aurix
      or The Aurix  uPython
Deadline
  Beginning of November

## Slide 9: Recap: Guillaume, coding on Aurix
What I did/or am doing:
  Learning to use the Aurix environment (Led switch on, toggle etc.)
  Learning how to use interrupts with SMU device
Next Week:
  Finish interruptions
  Learn how to use timer interrupts

## Slide 10: Next Priorities
Bluetooth Module to send instructions to the Robot
  The movement instruction should not be hard coded anymore
Movements enslavement
  The robot should be able to go straight despite disruptions
    Example: one motor going faster than the other one etc.

## Slide 11: Any question or request ?