## Slide 1: Robot Project Meeting – 7/12/2018
Bourgogne, Colrat, Evaux, Gaizi, Nicolle – ACE TEAM

## Slide 2: Last Meeting
These were the points discussed
  Mode 2 of the Robot: test at first with only one sensor attached to a servomotor. Capture an array of values for every sweep and fix a threshold to choose which direction to go to
  Focus and making the first two modes work before January: Mode 1 is operational
  Everyone should try to stick to their deadlines
  Have an idea of what the robot should look like to ask the workshop to make something for us before mid-January
To be done
  @Abdoul and Alex: Ask Arndt (and/or Gerd) about the materials for the robot project (slide with what is needed is attached) – everything was ordered, and the first components arrived last week

## Slide 3: Subtasks: Amine
Done:
  Adapted the movements code for the Mode 1 with working wheel enslavement
To-Do:
  Work on the Robot‘s 2nd mode with Marlon – when Marlon will be ready
          Deadline: Not yet defined
  Work on a position enslavement for mode 3 – when the gyroscope will be ready
          Deadline: Not yet defined

## Slide 4: Subtasks: Guillaume, gyroscope
Done:
To do:
  Finish the data recovery and processing
    Deadline: Begining of next week
  Integrate the code into Amine movement program
    Deadline: Beginig of December
  Wiki
    Deadline: Middle of December
  Look at the possible noise which appears when the mpu92/65 gets the info
  Deadline: Begining of January

## Slide 5: Substasks: Virgile, computer GUI for remote control
Done:
To do:
  Create simplified GUI for PC to provide control and feedback to and from the robot.
          Deadline: December 5th

## Slide 6: Subtasks: Marlon - Servomotors
Done:
To do:
  Work on Mode 2: obstacle detection with Ultrasonic and Servomotors sweep

## Slide 7: Subtasks: Maxime, Camera
Done:
Explain how the camera is being implemented (With Raspberry, not using Aurix at all, why? etc..)
To do
  Send video from the Aurix to the Raspberry by ethernet
    In progress
     End of November
  Take photos to pre-train our own CNN
    In progress : Tensorflow is now installed on Linux
    December 7th
  Bluetooth communication (Rasberry <-> Aurix Master)
    Aurix part : Done
    Rasberry part : In progress
    December 7th
  Documentation on Wiki page
    In progress
     When all the tasks will be done
Deadline : 19/12/18