## Slide 1: Robot Project Meeting – 08/11/2018
Bourgogne, Colrat, Evaux, Gaizi, Nicolle – ACE TEAM

## Slide 2: Last Meeting:
The following are the points we discussed:
Different modes of functioning to implement on the robot:
    Mode 1: Manual Mode, robot remotely controlled via Bluetooth by a computer or smartphone
    Mode 2: Go around randomly and avoid obstacles (behavior based on the small autonomous vacuum robots)
    Mode 3: The robot is looking for something specific and what he does is directly linked to what the Camera needs to find (Use of CNN)
Equipment we need to order (slide with the list is attached to the mail)
The environment in which the Robot will be tested at the end of the project, and how it is supposed to behave a
More precision on the specifications
To be done:
@Abdoul: Send us the path to the robot’s videos
@Abdoul: Order new equipment
@Abdoul: Talk to Romain about sensor fusion
@Marlon: Look at safety kit to know how to use the screen
@Amine: Ask Holger about how to use the buzzer

## Slide 3: Maxime: Block Diagrams - Camera
Aurix TC297-Bstep
Rasberry Pi 3B+
Aurix TC297-Bstep
(master)
Camera OV7670
Eth
CIF
interface
Bluetooth
Established if :
Number is detected

## Slide 4: Substaks: Maxime, Camera
Done
  None
To Do
  Send video to a GUI (first step) and after to the Raspberry by ethernet (I asked Rahul to help me)
  Take minimum 2500 pictures to pre-train our own CNN
  Bluetooth communication (Rasberry <-> Aurix Master)
  Documentation on Wiki page (in progress)
Deadline: Mid of December

## Slide 5: Subtasks: Amine Wheel enslavment
Done:
  Finish the already exising Enslavement
  Work on a better way to implement the Robot‘s movements enslavement: enslave the position of the center of the robot
To Do:
  Continue working on improving the enslavement using the encoders until the Gyroscope is ready
    Deadline: Mid december
    About sensor fusion
    Instead a using a complicated method (Kalman Filter), try to fusion the data with my requirements

## Slide 6: Subtasks: Marlon - Servomotors
Done:
  Comment code
  Sort out issue with current draw when 2 servos are used
To do:
  Write the wiki page
  Change function to take degree in parameter

## Slide 7: Marlon: Servomotors Block Diagrams
config_servomotor()
sweep_servo()
move_servo(duty_position)
timer_compare_config()
GPIO
STM
GTM TOM
Servomotor_1
STM_INTERRUPT()
PWM3
Servomotor_2
PWM4
CPU_ctrl
P33.10
P33.5
TC29TF

## Slide 8: Subtasks: Virgile, Bluetooth communication
Done:
  Finish the code for the Bluetooth module used in interrupt mode
  Implement and test the Bluetooth capabilities in the final code
  Finish writing the wiki page

## Slide 9: Substaks: Maxime, Camera
Done
  None
To Do
  Send video to a GUI (first step) and after to the Raspberry by ethernet (I asked Rahul to help me)
  Take minimum 2500 pictures to pre-train our own CNN
  Bluetooth communication (Rasberry <-> Aurix Master)
  Documentation on Wiki page (in progress)
Deadline: Mid/End of November

## Slide 10: Subtasks: Guillaume, gyroscope
Done:
  Read the code demo for I2C
Issue:
  Use the Infineon Program Demo for I2C, However not work
To do:
  Integrate the code into Amine movement program
  Wiki
  Look at the possible noise which appears when the mpu92/65 gets the info
  Deadline: End of December.

## Slide 11: Guillaume: Blocks Diagram - Gyroscope
MPU-92/65
Gyroscope
Magnetometer
Accelerometer
I2C
I2C
CPU
Amine‘s movement program
SDA
SCL
VDD
3,3V
AD0
Aurix Master
Data Treatment