## Slide 1: Robot Project Meeting 10 – 17/01/2019
Bourgogne, Colrat, Evaux, Gaizi, Nicolle – ACE TEAM
Chenaud - PTE

## Slide 2
ziua de naștere fericită
(dear) Alex
Happy Birthday
Alexandra

## Slide 3: Last Meeting
These were the points discussed:
  (When a final version of the CNN will be achieved) Improving the CNN speed by cutting useless nodes
  Look for a battery supply for the Raspberry Pi (specifications of the supply can be found on the PP attached)
To be done:
  @Alex: Look for the CNN university lectures for Maxime
  @Alex: Ask about which battery is best for Raspberry Pi 3B +

## Slide 4: Discussion
The final form of the robot
  Maxime thinking about 3D printing a stand for the camera
  How to install correctly the Ultrasonic on the Servomotor ?
A case for the robot:
  Who should we talk to ?
    We need to find the optimal position for the Raspberry, the Camera and the PowerBank

## Slide 5: Bastien: Android App for Remote Control via Bluetooth
Done :
  App can be easily connected to the robot.
  9 types of messages sent by Bluetooth (stop “q”, go straight “w”, go back “s”, turn left “a” and turn right “d”, curve left forward “e”, curve right forward “r”, curve left backward “f”, curve right backward “g”)
  Code secured from crash in case of Bluetooth communication problem.
To do & to improve :
    Display sensors results on the App. (Distance to Obstacle, Right and Left Encoder Ticks, Robot X and Y position, Robot orientation)
    Deadline: 31th of January

## Slide 6: Subtasks: Amine
Done
  Send sensor data to the GUI via Bluetooth and display it in real time
    Position and Orientation calculated in real time with encoder’s data
  Calibrate the enslavement with the new motor and make a new archive for mode 1
  Integration of Marlon’s obstacle detection code with servomotors and Ultrasonic sensor in the master project + installation on the robot
  Added curves trajectories to the robot (Working with the Android App from Bastien)
To-Do
  Finish 2nd Mode with Marlon with dedicated project on GitHub
        Deadline: January 24th
  Speed enslavement using gyroscope data. Takes a position in parameter, calculates the error between the current position and desired one (in orientation and position) and drives the PWMs of the two motors to reduce that error as much as possible
      Desired position information sent by the Raspberry
          Deadline: February 7th

## Slide 7: Subtasks: Maxime, Camera detection
To Do
  Uart communication (Raspberry -> Aurix) - in progress
  Boot script for the Raspberry – in progress
  Finish the Wiki page - in progress
    Beginning of February
  See how to port the CNN on an Aurix 2G – in progress
    Beginning of February

## Slide 8: Subtasks: Guillaume, gyroscope
Done :
  Data recovery done
  Issue on the processing with the madgwick filter. Euler angles have a variation of +- 5 degrees.
To do:
  Finish the data recovery and processing
    Madgwick algorithm
  Deadline: Middle/End of January
  Wiki
    Deadline: End of January

## Slide 9: Substasks: Virgile, computer GUI for remote control
Done:
    Resolve the bug of the threads of the GUI
    Make the GUI stop the robot upon crash of the application
To do:
    Fix the rest of the bugs
      DEADLINE:23/01
    Add keyboard control of the robot
      DEADLINE: 25/01
    Make the python GUI into an executable application
      DEADLINE: 25/01

## Slide 10: Subtasks: Marlon – Mode 2
Done:
  Calculate angle and find optimal direction for LR and RL sweep
  Obstacle detection ver 1 working (use of RL array for detection)
To do:
  Find which sweep to trust more or find a way to use both sweeps
  Find out how big the robot is relative to angle
  Finish movement algo linked to the ultrasonic sweep
  Change threshold to allow the robot to go forward